## Slide 1: Agile Development: Empowering Teams and Accelerating Projects
Cody VanGosen

## Slide 2: Intro to Agile Development
Definition: The Atlassian states, “The Agile methodology is a project management approach that involves breaking the project into phases and emphasizes continuous collaboration and improvement (Atlassian, n.d.).”
Agile’s Importance in Modern Development
The traditional waterfall method has each team contribute their work and move it to the next team.
Agile breaks this down by facilitating cross-communication and adaptation.
Achieved through open communication and transparency.
Allows iterative approach and refinement of ideas from all teams as barriers and innovations are identified.

## Slide 3: Key elements of agile approach
According to Scrum.org, “A loose definition of scrum is based upon the scrum from Rugby, with this context the scrum has the teams come together to move the product forward (Schwaber & Sutherland 2020).
Roles
  Product Owner
    Acts as the intermediate between stakeholders and the development team
    Maintains product backlog pruning and prioritization.
  Scrum Master
    Guides scrum process and remove barriers for team
    Ensures adherence to principles and practices
    Guides continuous improvement and feedback through standups and reviews.
  Development Team
    Collaborate closely with product owner to designate and understand individual and team responsibilities.
    Self-organizing team and deliver small increments of product adhering to requirements in user stories and test with comprehensive test cases.

## Slide 4: Phases of SDLC within Agile
Planning
Requirements are identified and a product backlog is created (Cohn 2012).
Sprint planning is implemented to set sprint goals and delegate user stories
This designates priorities and gives initial project direction
Execution
Stand-up meetings daily to share progress and identify barriers
Features are implemented on a priority system according to smaller user stories
Delivers incremental progress and iterative feedback approach (Sutherland 2019).
Review & Retrospective
Sprint reviews where features are demonstrated.
Allows for feedback and ensures delivery of comprehensive product (Derby & Larsen 2012).
Improves subsequent approaches based upon feedback and analysis.

## Slide 5: Waterfall or Agile Approach
Waterfall and Agile are two common contrasting developmental approaches
Waterfall approach:
Cascading or sequential phases
Often compared to a staircase, with each stair step being a development phase.
Flexibility is limited after advancing phases due to the rigid nature.
Time-to-market often longer due to lack of iteration and difficulty with adapting to innovation or necessary change.
Agile approach:
Iterative and incremental implementation
Change is not only embraced but encouraged
Sprints and piecemeal implementation allow faster time-to-market to capitalize on early value delivery (Cockburn 2009).

## Slide 6: Waterfall implementation
The SNHU Travel project used an agile methodology to facilitate adaptation to change and allow for collaboration and integration of features in prior completed user stories.
  This helped to better deliver on customer satisfaction and more efficiently meet product requirements.
What if waterfall was selected instead:
  More rigid structure for each development phase (Highsmith 2011).
    Less time and encouragement for change, such as the case where user stories and test cases were later refined to better meet product requirements.
  Less collaboration and lack of open communication
    Teams would be responsible for their own responsibilities and not have the time to be fully aware of other team’s progress and implementation deliverables.

## Slide 7: Choosing the right approach
Time
Time-to-market is often quicker with an agile approach over the rigid structure of waterfall (Cockburn 2009).
Waterfall might better serve in long term projects dealing with large but clearly defined products.
Budget
Agile preliminary planning phases are shorter and less technical
Waterfall methods often adhere to comprehensive specifications and technical outlines or design documentation
Team Size
Large teams might be better suited to waterfall methods due to the simplicity it offers
The stepwise approach works less off collaboration
Focus on sequential implementation
Smaller or fewer groups of teams can be better suited to agile
Clearly defined team responsibilities
Fosters collaboration among teams and establishes open communication methods for involved parties.

## Slide 8: References
Atlassian. (n.d.). What is agile? https://www.atlassian.com/agile
Cockburn, A. (2009). Agile Software Development: The cooperative game. Addison-Wesley.
Cohn, M. (2012). Agile estimating and planning. Prentice Hall PTR.
Derby, E., & Larsen, D. (2012). Agile retrospectives: Making good teams great. Pragmatic Bookshelf.
Highsmith, J. A. (2011). Agile Project Management: Creating innovative products. Addison-Wesley.
Schwaber , K., & Sutherland, J. (n.d.). 2020 scrum guide. Scrum Guides. https://scrumguides.org/docs/scrumguide/v2020/2020-Scrum-Guide-US.pdf
Sutherland, J. (2019). Scrum: The art of doing twice the work in half the time. Random House Business Books.